Project Summary

| Progress Report 4/13/2026 Whale–Vessel Disturbance Risk California Coast (2020–2025) | Team: Charlotte JinHyuk Son Jeongmin An Yeobi Hobson Consultant: Prof Michael Mann |
| --- | --- |
| Tasks Completed | - Loaded and cleaned all three datasets (NOAA WhaleWatch, Global Fishing Watch AIS, TIGER/Line California boundary). - Converted WhaleWatch longitudes from 0–360 to –180–180 and dropped rows without model output. - Built the study area: a 200 km coastal buffer around California using EPSG:3310 for metric operations. - Constructed the analysis grid: a 0.25° fishnet aligned to the WhaleWatch lattice, clipped to the buffer. - Aggregated 4.37M rows of GFW vessel data to the 0.25° grid by snapping cells and summing hours across flags. - Computed a literature-based speed-weighted vessel exposure score (Conn & Silber 2013; van der Hoop et al. 2015). - Calculated the composite monthly risk score (whale presence × weighted vessel exposure). - Ran Global Moran’s I and Local Moran (LISA) to identify statistically significant HH/LL/HL/LH clusters. - Produced temporal outputs: monthly, seasonal, and year-over-year risk summaries plus hotspot trajectories. - Exported monthly risk surfaces as a multi-band GeoTIFF raster stack. - Consolidated eight pipeline notebooks into a single end-to-end notebook and debugged runtime errors. |
| Tasks Planned for next reporting period | - Build the interactive Folium time-slider map (2020–2025) of monthly risk. - Finalize static deliverables: disturbance probability raster, whale presence map, vessel exposure map, LISA hotspot map. - Write the final report integrating methodology, results, and discussion of shifts in hotspot locations. - Prepare the final presentation and supporting visualizations. |

Progress Summary

| Milestone | % |  | Comments |
| --- | --- | --- | --- |
| Review of Literature | 100 |  | Reviewed whale–vessel collision literature, including Conn & Silber (2013) and van der Hoop et al. (2015), to justify the 10-knot lethal-strike threshold and the step-function speed-weighting scheme used in the exposure score. |
| Data collection | 100 |  | Collected NOAA WhaleWatch monthly model output (2020–2025, 0.25° grid), Global Fishing Watch AIS vessel presence (2020–2025, 0.1° grid, filtered by vessel type and speed band), and the TIGER/Line 2024 U.S. state boundary shapefile. |
| Development of database & summary statistics | 100 |  | All inputs were organized and summarized to a common 0.25° cell–month unit. WhaleWatch longitudes were converted from 0–360 to –180/180 and rows without model output were dropped; the California polygon was reprojected from NAD83 (EPSG:4269) to California Albers (EPSG:3310), buffered by 200 km, and reprojected back to WGS84 (EPSG:4326); the 4.37M-row GFW table was snapped to the 0.25° lattice and aggregated across flags to produce cell-level vessel hours by speed band and vessel type, then joined to the cleaned WhaleWatch table on (cell_lat, cell_lon, year, month). |
| Statistical Analysis | 85 |  | Computed a speed-weighted vessel exposure score using a literature-based step function (<10 kn → 0.2; 10–15 → 0.6; 15–25 → 1.0; >25 → 1.2) and defined composite monthly risk as whale presence probability × weighted exposure, with a log-dampened variant to control heavy-tailed exposure. Global Moran’s I and Local Moran (LISA, 999 permutations, Queen contiguity) were run for every month to label HH/LL/HL/LH/ns clusters at p ≤ 0.05, and monthly, seasonal, and year-over-year summaries were produced along with hotspot-trajectory classes (persistent, emerging, fading, intermittent, never). Year-over-year shift interpretation is still in progress. |
| Reports | 25 |  | Methodology and README have been finalized, and this progress report has been submitted for the April reporting period. |
| Workshop | 0 |  |  |
| Final Meetings | 0 |  |  |